# SkillSwap — Week 5 Progress Report

Status: All 4 planned tasks completed | August 30, 2026

# 1. Summary

Week 5 focused on post-MVP polish and infrastructure hardening. Four tasks were planned and completed: a user-facing Settings screen with theme accent customization, restructuring the navigation to expose Profile via a header avatar, upgrading the messaging layer from HTTP polling to WebSocket real-time delivery, and preparing the backend for PostgreSQL deployment. The codebase was also synced with the latest GitHub state, bringing in the backend directory and shared context providers (ThemeContext, AuthContext).

# 2. New Features

## 2.1 Settings Tab + Theme Accent Switcher

A new Settings screen was added as a modal, accessible from the Profile tab. Users can now choose from 6 accent colors (Orange, Emerald, Sky, Coral, Gold, Purple) that dynamically update the app's primary color across all screens.

Implementation details:

Created ThemeContext.tsx with React Context, AsyncStorage persistence, and useTheme() hook

Settings screen with color grid picker and preference toggles (Reduce Motion, Haptics, Notifications)

Updated theme/index.ts with mutable accent property for dynamic color switching

Wrapped app root in ThemeProvider for global theme access

## 2.2 Profile Moved to Header Avatar

The Profile tab was removed from the bottom tab bar to reduce clutter. A small circular avatar now appears in the top-right header of every main screen. Tapping the avatar opens the Profile screen as a modal.

Implementation details:

Created HeaderAvatar.tsx component with avatar and navigation

Updated tab layout to 3 tabs: Discover, Chat, Ranks

Added headerRight with HeaderAvatar to all tab screens

Profile screen preserved as push/modal from header

# 3. Infrastructure

## 3.1 Messaging Upgraded to WebSockets

The chat system was upgraded from HTTP polling to real-time WebSocket communication. Messages are now delivered instantly to all participants in a conversation.

Backend changes:

Added django-channels and daphne to requirements.txt

Created ChatConsumer with JWT authentication via WebSocket

Created routing.py with WebSocket URL patterns

Updated asgi.py to handle both HTTP and WebSocket protocols

Configured InMemoryChannelLayer for development

Mobile changes:

Created wsClient.ts with WebSocket connection manager

Automatic reconnection with exponential backoff (max 5 attempts)

Token-based authentication via query parameter

## 3.2 PostgreSQL Migration

The backend was updated to support PostgreSQL as an alternative to SQLite. The schema was already Postgres-ready; only configuration changes were needed.

Changes:

Added psycopg2-binary and python-decouple to requirements.txt

Updated settings.py to read DB config from environment variables

Created .env.example documenting all required environment variables

SQLite remains the default for local development; set DB_ENGINE=django.db.backends.postgresql for Postgres

# 4. QA & Testing

The following verification was performed:

Theme accent switching persists across app restarts (AsyncStorage verified)

Settings screen opens and closes correctly as modal

Header avatar appears on all tab screens with correct user initials

WebSocket connection establishes and handles disconnection gracefully

Backend settings load correctly with and without environment variables

All existing screens remain functional after navigation restructuring

# 5. Result

SkillSwap now has a polished user experience with customizable themes, streamlined navigation, real-time messaging infrastructure, and production-ready database configuration. The app is ready for deployment to a staging environment with PostgreSQL and WebSocket support.

# 6. Next Steps

Deploy backend to a cloud provider (Railway, Render, or AWS) with PostgreSQL

Add unread message indicators per conversation in the Messages tab

Implement auto refresh-token handling (retry on 401)

Convert flow checks into a persistent Django test suite

Add push notifications for new messages and exchange proposals

SkillSwap — Peer-to-Peer Skill Bartering App | Week 5 of Development